## Slide 1: The SynPuter Project
Status Update + Mitigation Plan
Tahmeed Waes Ali

## Slide 2: Progress per current plan:

## Slide 3: Current Designs

## Slide 4: EDC’s requirements
Industry-standard operating system
External keyboard / connector
At least 512 kB of RAM
At least 1 industry-standard drive w/ removable media
SCSI expansion capability
At least a 68k CPU – preferably upgradable
Min. of 2 serial ports supporting RS 422/485 standard (network-capable)
A board ready to support a GUI system and mouse if required

## Slide 5: EDC’s requirements
Industry-standard operating system
External keyboard / connector
At least 512 kB of RAM
At least 1 industry-standard drive w/ removable media
SCSI expansion capability
At least a 68k CPU – preferably upgradable
Min. of 2 serial ports supporting RS 422/485 standard (network-capable)
A board ready to support a GUI system and mouse if required
HyperBasic OS (HB/OS)
HyperBasic Interpreter
Can export files to other software

## Slide 6: EDC’s requirements
Industry-standard operating system
External keyboard / connector
At least 512 kB of RAM
At least 1 industry-standard drive w/ removable media
SCSI expansion capability
At least a 68k CPU – preferably upgradable
Min. of 2 serial ports supporting RS 422/485 standard (network-capable)
A board ready to support a GUI system and mouse if required
Original model has ext. keyboard; evaluation model does not
Compromise: sell this computer as two models - a standard and professional version

## Slide 7: EDC’s requirements
Industry-standard operating system
External keyboard / connector
At least 512 kB of RAM
At least 1 industry-standard drive w/ removable media
SCSI expansion capability
At least a 68k CPU – preferably upgradable
Min. of 2 serial ports supporting RS 422/485 standard (network-capable)
A board ready to support a GUI system and mouse if required
Original: 4x 128 = 512 kB RAM
Evaluation: 4x 32 = 128 kB RAM
Original config for the EDC version

## Slide 8: EDC’s requirements
Industry-standard operating system
External keyboard / connector
At least 512 kB of RAM
At least 1 industry-standard drive w/ removable media
SCSI expansion capability
At least a 68k CPU – preferably upgradable
Min. of 2 serial ports supporting RS 422/485 standard (network-capable)
A board ready to support a GUI system and mouse if required
Original has a floppy / cartridge combo;
Evaluation has 4 cartridges
[board has 2 cart. Slots]

## Slide 9: EDC’s requirements
Industry-standard operating system
External keyboard / connector
At least 512 kB of RAM
At least 1 industry-standard drive w/ removable media
SCSI expansion capability
At least a 68k CPU – preferably upgradable
Min. of 2 serial ports supporting RS 422/485 standard (network-capable)
A board ready to support a GUI system and mouse if required
Both have these

## Slide 10: EDC’s requirements
Industry-standard operating system
External keyboard / connector
At least 512 kB of RAM
At least 1 industry-standard drive w/ removable media
SCSI expansion capability
At least a 68k CPU – preferably upgradable
Min. of 2 serial ports supporting RS 422/485 standard (network-capable)
A board ready to support a GUI system and mouse if required
Original: 68000, socketed
Evaluation: 68008, soldered

## Slide 11: EDC’s requirements
Industry-standard operating system
External keyboard / connector
At least 512 kB of RAM
At least 1 industry-standard drive w/ removable media
SCSI expansion capability
At least a 68k CPU – preferably upgradable
Min. of 2 serial ports supporting RS 422/485 standard (network-capable)
A board ready to support a GUI system and mouse if required
Original: 2 ports (16550 UART)
Evaluation: 1 port (SC100)
Needs testing

## Slide 12: EDC’s requirements
Industry-standard operating system
External keyboard / connector
At least 512 kB of RAM
At least 1 industry-standard drive w/ removable media
SCSI expansion capability
At least a 68k CPU – preferably upgradable
Min. of 2 serial ports supporting RS 422/485 standard (network-capable)
A board ready to support a GUI system and mouse if required
Low requirement even by EDC
Future-facing

## Slide 13: Model Comparison
Component | Standard model (sold by Synful) | Professional model (sold by EDC)
OS + software | HB/OS + HyperBasic Interpreter + EZ-Suite (+ optional DOS tools) [+optional SynEM for legacy Synful systems] | 
CPU | Motorola 68k8 | Motorola 68k
ROM | 8 kB bootloader + 32 kB OS | 32 kB bootloader + 32 kB OS
RAM | 128 kB ( = 4x 32 kB) | 512 kB ( = 4x 128 kB)
Storage | 2 Cartridges | 4 Cartridges (2 slots, load as needed)
Expandable? | Yes, w/ separately sold expansion card | Yes, w/ floppies and/or exp. card
Serial/Net. Ports | Yes…? Needs testing to confirm, but should be easily rectifiable | 
GUI/mouse | No GUI [unless DOS tools selected]; mouse possible depending on available port | 
Est. cost | £165.55 | £162.55

## Slide 14: Feb84 Evaluation Machine Troubleshooting
Known Issues:
HB/OS crashes if logging media is unavailable
Check that writable media has been installed
Limit memory load
Failing that, disconnect the OS cartridge if already connected; reconnect
Random resets from electromagnetic interference from the cartridge drives
Avoid swapping drives out during operation
Ensure peripherals are properly grounded
Memory constraints under multitasking workloads
Disable non-essential background services
Limit concurrent applications
Configuration lost on reboot?
Document configurations for repeat testing
Reapply configuration parameters after power cycling
Persistent storage planned for production config

## Slide 15: Updated Timeline
Labour Cost (£)
Total Labour Cost (£)
303 625
Possible delay due to personnel reshuffling
Ideal delivery time for professional model – ~31/Dec/1983
For standard model - ~15/Jan/1984
Material cost:
2000x £162.55 = £325,100 prof.
3000x £165.55 = £496,650 stand.
TOTAL: £821,750
Total Revenue: 3000x £399 = £1,197,000
Profit: £1,197,000 + (£821,750) + (£303,625) = £71,625

## Slide 16: Thank you
Appendix A: material costs
Appendix B: extra labour costs

## Slide 17: References
BBC BASIC (n.d.) The Website Dedicated to the BBC BASIC Programming Language. Available at: https://www.bbcbasic.co.uk/bbcbasic.html [Accessed: 19th January 2026]
Cohen, P (2017) A History of Removable Computer Storage. Available at: https://www.backblaze.com/blog/history-removable-computer-storage/ [Accessed: 19th January 2026]
IBM (2021) BASIC Language Reference. Available at: https://www.ibm.com/docs/en/iis/11.5.0?topic=reference-basic-language [Accessed: 19th January 2026]
TME (2025) Electromagnetic Interference (EMI): Identification and Prevention Methods in Electronics. Available at: https://www.tme.eu/gb/news/library-articles/page/68660/electromagnetic-interference-emi-identification-and-prevention-methods-in-electronics/ [Accessed: 19th January 2026]
Kavinda, L. (2021) Interfaces in the 80s: Creating GUIs before it was cool. Accessible at: https://uxdesign.cc/creating-guis-before-it-was-cool-57473c96cd6b [Accessed: 19th January 2026]